## Slide 1: Landmarked

## Slide 2: Sprint 1 Goal
Kickstart development on Landmarked Core Functionality and supporting technologies for future development.
Develop an algorithm that will get coordinates for drawing our maps
Design a GUI around our user stories
Configure Mapbox API
Retrieve data from hardware sensors

## Slide 3: Core Functionality
What did we consider important to Core Functionality and project development?
  Design
  Algorithm
  GUI
  MapBox API
  More Research
    Database
    Supporting Technologies

## Slide 4: Questions?

## Slide 5: Product Backlog
Develop Algorithm
  Initial research into necessary sensor data
  Accuracy of sensors
  What data do we need to return?
Additional Design Work

## Slide 6: Product Backlog (cont)
GUI Design to accommodate User Stories, Core Functionality, and possibly scalable to future stretch goals.
  Mockups
  Bare-bones implementation
  User Story verification – Does GUI functionality align with User Stories?

## Slide 7: Product Backlog (cont)
Design Entity Relationship Diagram for Database
Thorough Investigation of Cloud Database solutions
Design a safe and secure local data storage solution.
  Verify Android’s On-Device SQLite capabilities
  Determine what kind of data needs to be stored where

## Slide 8: Product Backlog (cont)
Research into Google’s Android Authentication system
Document and Determine necessary MapBox API calls and capabilities for the team.
Obtain API Key for MapBox.
Develop module to read sensors on Android device

## Slide 9: Questions?

## Slide 10: Problems in the beginning
Started building without enough design work
Led to wasted time
Refocus at 1.5-2 weeks into sprint
Shifted focus to focus on core functionality must-haves

## Slide 11: UML Design

## Slide 12: Questions?

## Slide 13: GUI Design
Designed a UML style layout of our app navigation
Emphasis on need vs want
Grab bag of features
Accommodating user stories
Removed areas that weren’t justified by a user story

## Slide 17: GUI Design (cont)
Worked with Android Studio to figure out the minor elements of the GUI
  Displaying Images
  Colors and Opacity
  Action Bar
  Constraints
    Defining an element’s positioning based on other elements
  Element spacing
    Determined with pixels although there is an add-on that can let you use percentages
  App Icon
    Minor but has to be done

## Slide 18: Questions?

## Slide 19: Possible Cloud Hosts for Databases
Amazon Web Services
  Pros
    Free trial
    Supports multiple database types
  Cons
    Difficult to learn
Microsoft Azure
  Pros
    Free trial
  Cons
    Support issues

## Slide 20: Possible Cloud Hosts for Databases cont.
Rackspace Cloud
  Pros
    Supports multiple database types
  Cons
    Low documentation
Oracle Database Cloud
  Pros
    Easy maintenance
    Secure encryption
  Cons
    Support issues
SAP Cloud Platform
  Pros
    Free trial
  Cons
    Expensive

## Slide 21: Chosen Database
Azure SQL Database
Free trial gives 250GB of storage on cloud
Shares same codebase with SQL Server
Prefer cloud as users could literally be anywhere

## Slide 22: Landmark Data Storage
Structure for Landmarks and Custom Landmarks
Local storage:
  Internal File Storage
  External File Storage
  Shared Preferences
  Private Databases
Chosen SQLite

## Slide 23: Questions?

## Slide 24: Algorithm
Get relevant sensor information
  Get elevation
  Get location
  Get orientation
Find landmarks in orientation
  Find Line of Sight (LoS) by numerical method
  Find landmarks between location and LoS
  Output landmarks to user
  Allow user to select landmark
  Pull information about landmark
Find distance between current location and landmark

## Slide 25: Sensors
Accelerometer and Magnetometer
  Used to calculate the orientation of the phone
  Gives access to:
    Azimuth
    Pitch
    Roll
GPS
  Requires explicit user permission
  Gives access to:
    Latitude
    Longitude
    Elevation

## Slide 26: MapBox API
Dove into documentation
Used our acquired key to interact with the API
Implemented drawing a map
Current points are arbitrary, but easily modified to reflect points produced by algorithm
Currently working on:
  Refining large map into a rectangular shaped map in direction phone is pointing
  Drawing markers for landmarks in refined map
  Drawing custom markers (custom landmark locations)
  Retrieving location data from refined map

## Slide 27: DEMO TIME

## Slide 28: Questions?

## Slide 29: Unofficial Sprint

## Slide 30: Sprint 2

## Slide 31: Questions?