## Slide 1: Landmarked

## Slide 2: Sprint 1 Goal
Kickstart development on Landmarked Core Functionality and supporting technologies for future development.

## Slide 3: Core Functionality
What did we consider important to Core Functionality and project development?
  Design
  Algorithm
  GUI
  MapBox API
  More Research
    Database
    Supporting Technologies

## Slide 4: Questions?

## Slide 5: Product Backlog
Develop Algorithm
  Initial research into necessary sensor data
  Accuracy of sensors
  What data do we need to return?
Additional Design Work

## Slide 6: Product Backlog (cont)
GUI Design to accommodate User Stories, Core Functionality, and possibly scalable to future stretch goals.
  Mockups
  Bare-bones implementation
  User Story verification – Does GUI functionality align with User Stories?

## Slide 7: Product Backlog (cont)
Design Entity Relationship Diagram for Database
Thorough Investigation of Cloud Database solutions
Design a safe and secure local data storage solution.
  Verify Android’s On-Device SQLite capabilities
  Determine what kind of data needs to be stored where

## Slide 8: Product Backlog (cont)
Research into Google’s Android Authentication system
Document and Determine necessary MapBox API calls and capabilities for the team.
Obtain API Key for MapBox.
Develop module to read sensors on Android device

## Slide 9: Questions?

## Slide 10: Problems in the beginning
Started building without enough design work
Led to wasted time
Refocus at 1.5-2 weeks into sprint
Shifted focus to focus on core functionality must-haves

## Slide 11: UML Design
Basic Use Case diagram for how an average user will interact with our application
Fleshed out a few Activity diagrams for user actions

## Slide 12
Use Case: General Application

## Slide 13
Activity Diagram:
Identify Nearby Landmarks

## Slide 14
Activity Diagram:
Create Custom Landmark

## Slide 15
Activity Diagram: Search Landmarks

## Slide 16: Questions?

## Slide 17: GUI Design
Designed a UML style layout of our app navigation
Emphasis on need vs want
Grab bag of features
Accommodating user stories
Removing areas that aren’t justified by a user story

## Slide 19: Questions?

## Slide 20: Algorithm

## Slide 21: Questions?

## Slide 22: Sensors

## Slide 23: MapBox API
Dove into documentation
Implemented drawing a map
Implemented drawing custom markers (custom landmarks)

## Slide 24: Database

## Slide 25: Questions?

## Slide 26: Unofficial Sprint

## Slide 27: Sprint 2

## Slide 28: Questions?