## Slide 1: Landmarked

## Slide 2: Sprint 1 Goal
Kickstart development on Landmarked Core Functionality and supporting technologies for future development.

## Slide 3: Core Functionality
What did we consider important to Core Functionality and project development?
  Design
  Algorithm
  GUI
  MapBox API
  More Research
    Database
    Supporting Technologies

## Slide 4: Questions?

## Slide 5: Product Backlog
Develop Algorithm
  Initial research into necessary sensor data
  Accuracy of sensors
  What data do we need to return?
Additional Design Work

## Slide 6: Product Backlog (cont)
GUI Design to accommodate User Stories, Core Functionality, and possibly scalable to future stretch goals.
  Mockups
  Bare-bones implementation
  User Story verification – Does GUI functionality align with User Stories?

## Slide 7: Product Backlog (cont)
Design Entity Relationship Diagram for Database
Thorough Investigation of Cloud Database solutions
Design a safe and secure local data storage solution.
  Verify Android’s On-Device SQLite capabilities
  Determine what kind of data needs to be stored where

## Slide 8: Product Backlog (cont)
Research into Google’s Android Authentication system
Document and Determine necessary MapBox API calls and capabilities for the team.
Obtain API Key for MapBox.
Develop module to read sensors on Android device

## Slide 9: Questions?

## Slide 10: Flawed Beginning
Attempted to dive into project without more design work.
Refocus at 1.5-2 weeks into sprint
Result: Threw out some work.

## Slide 11: UML Design

## Slide 12: Questions?

## Slide 13: GUI Design

## Slide 14: Questions?

## Slide 15: Algorithm

## Slide 16: Questions?

## Slide 17: Sensors

## Slide 18: MapBox API

## Slide 19: Database

## Slide 20: Questions?

## Slide 21: Unofficial Sprint

## Slide 22: Sprint 2

## Slide 23: Questions?