## Slide 1
Landmarked
<number>

## Slide 2
Sprint 1 Goal
Kickstart development on Landmarked Core Functionality and supporting technologies for future development.
Develop an algorithm that will get coordinates for drawing our maps
Design a GUI around our user stories
Configure Mapbox API
Retrieve data from hardware sensors
<number>

## Slide 3
Core Functionality
What did we consider important to Core Functionality and project development?
  Design
  Algorithm
  GUI
  MapBox API
  More Research
    Database
    Supporting Technologies
<number>

## Slide 4
Questions?
<number>

## Slide 5
Product Backlog
Develop Algorithm
  Initial research into necessary sensor data
  Accuracy of sensors
  What data do we need to return?
Additional Design Work
<number>

## Slide 6
Product Backlog (cont)
GUI Design to accommodate User Stories, Core Functionality, and possibly scalable to future stretch goals.
  Mockups
  Bare-bones implementation
  User Story verification – Does GUI functionality align with User Stories?
<number>

## Slide 7
Product Backlog (cont)
Design Entity Relationship Diagram for Database
Thorough Investigation of Cloud Database solutions
Design a safe and secure local data storage solution.
  Verify Android’s On-Device SQLite capabilities
  Determine what kind of data needs to be stored where
<number>

## Slide 8
Product Backlog (cont)
Research into Google’s Android Authentication system
Document and Determine necessary MapBox API calls and capabilities for the team.
Obtain API Key for MapBox.
Develop module to read sensors on Android device
<number>

## Slide 9
Questions?
<number>

## Slide 10
Problems in the beginning
Started building without enough design work
Led to wasted time
Refocus at 1.5-2 weeks into sprint
Shifted focus to focus on core functionality must-haves
<number>

## Slide 11
UML Design
Flexible Design Documents to allow for Agile-style development
Based on User Stories and Core Functionality
High level design
<number>

## Slide 12
Use Case: General Application
<number>

## Slide 13
Activity Diagram: Identify Nearby Landmarks
<number>

## Slide 14
Activity Diagram: Create Custom Landmark
<number>

## Slide 15
Activity Diagram: Search Landmarks
<number>

## Slide 16
Questions?
<number>

## Slide 17
GUI Design
Designed a UML style layout of our app navigation
Emphasis on need vs want
Grab bag of features
Accommodating user stories
Removed areas that weren’t justified by a user story
<number>

## Slide 18
<number>

## Slide 19
<number>

## Slide 20
<number>

## Slide 21
GUI Design (cont)
Worked with Android Studio to figure out the minor elements of the GUI
  Displaying Images
  Colors and Opacity
  Action Bar
  Constraints
    Defining an element’s positioning based on other elements
  Element spacing
    Determined with pixels although there is an add-on that can let you use percentages
  App Icon
    Minor but has to be done
<number>

## Slide 22
Questions?
<number>

## Slide 23
Algorithm
<number>

## Slide 24
Questions?
<number>

## Slide 25
Sensors
<number>

## Slide 26
MapBox API
Dove into documentation
Used our acquired key to interact with the API
Implemented drawing a map
Current points are arbitrary, but easily modified to reflect points produced by algorithm
Currently working on:
  Refining large map into a rectangular shaped map in direction phone is pointing
  Drawing markers for landmarks in refined map
  Drawing custom markers (custom landmark locations)
  Retrieving location data from refined map
<number>

## Slide 27
Database
<number>

## Slide 28
Questions?
<number>

## Slide 29
Unofficial Sprint
Sprint over Winter Break
Relatively high aspirations
Scrum Master remains the same until next official sprint.
<number>

## Slide 30
Unofficial Sprint Goal
Continue development on core functionality.
Testing & Refinement
  Algorithm
  Design document
GUI Development
Google Authentification
Database Development
  Local
  Cloud
<number>

## Slide 31
Sprint 2 Goal
Refinement of existing development on core functionality
Add Creation of Custom Landmarks
Add the ability to associate personal notes to a landmark
Start working on stretch goals, if time permits
  Associating Photos with Landmarks
  Landmark information through MediaWiki API
<number>

## Slide 32
Questions?
<number>